PMG CONTROL CENTER

Accounting & Financial Reporting

Industry Research · MVP Gap Analysis · Implementation Roadmap

Prepared for: Jacob Chademwiri  |  Playhouse Media Group

June 2026

# 1. Industry Research: How Leading Accounting Systems Work

## 1.1 The Non-Negotiable Core: Double-Entry Bookkeeping

Every credible accounting system — from Wave (free) to NetSuite (enterprise) — is built on double-entry bookkeeping. This is the foundational accounting equation:

Assets = Liabilities + Equity

Every transaction creates two journal entries: a debit in one account and a matching credit in another. This ensures the books always balance and errors surface automatically. Systems that skip double-entry (like basic expense trackers) cannot produce a valid Balance Sheet, making them non-compliant for any formal business reporting.

## 1.2 How Leading Platforms Structure Their Invoicing

| Platform | Invoice Structure | Journal Entry Generated | Key Financial Hook |
| --- | --- | --- | --- |
| QuickBooks | Invoice → Payment → Bank Deposit | DR Accounts Receivable / CR Revenue; DR Bank / CR AR on payment | Auto-posts to P&L and Balance Sheet |
| Xero | Draft → Approved → Sent → Paid | Same DR/CR pattern; multi-currency aware | Aged Receivables auto-updates |
| Wave (Free) | Estimate → Invoice → Payment | Full double-entry, auto journal entries | P&L and Balance Sheet from Day 1 |
| FreshBooks | Invoice → Partial Payments → Overdue | DR AR / CR Revenue; tracks partial payments | Client-level profitability view |
| Sage | Quote → Invoice → Credit Note → Payment | Full GL posting with project codes | VAT/GST compliance built-in |

## 1.3 How They Handle Financial Reports

The industry standard is the Big 3 financial statements, all generated from the same General Ledger. No platform ships without these:

| Report | What It Shows | Minimum Data Required | Period |
| --- | --- | --- | --- |
| Profit & Loss (Income Statement) | Revenue minus expenses = Net Profit | All income + expense transactions by category | Monthly / Quarterly / Annual |
| Balance Sheet | Assets, Liabilities, Equity at a point in time | Full double-entry ledger; AR, AP, Bank, Equity accounts | As of date (snapshot) |
| Cash Flow Statement | Cash in vs cash out | Bank transactions + AR receipts + AP payments | Monthly / Quarterly / Annual |
| Aged Receivables | Outstanding invoices by age bucket (0-30, 31-60, 61-90, 90+) | Invoice date, due date, payments, outstanding balance per client | Rolling / As-of date |
| Aged Payables | What you owe to suppliers by age | Purchase invoices, due dates, payments | Rolling / As-of date |
| Trial Balance | All accounts, debits = credits check | General Ledger with all entries | Period end |
| General Ledger | Every transaction per account | All journal entries with account codes | Full history |

## 1.4 Chart of Accounts (COA) — The Backbone

Every platform organises accounts into 5 main categories. Without a COA, you cannot produce any standard financial report:

| Type | Account Code Range | Examples | Financial Statement |
| --- | --- | --- | --- |
| Assets | 1000–1999 | Bank, Accounts Receivable, Equipment | Balance Sheet |
| Liabilities | 2000–2999 | Accounts Payable, Loans, VAT Payable | Balance Sheet |
| Equity | 3000–3999 | Owner's Capital, Retained Earnings, PMG Share | Balance Sheet |
| Revenue | 4000–4999 | Service Income, Project Income, Consulting Fees | P&L |
| Expenses | 5000–9999 | Salaries, Office, Marketing, Software | P&L |

## 1.5 Period Closing — How They Lock Financial History

All serious platforms implement financial period locking. Once a period is closed, no backdated entries are allowed without an override. This is a GAAP/IFRS compliance requirement and prevents accidental data corruption. QuickBooks calls it 'Closing Date with Password'; Xero calls it 'Lock Date'. Both achieve the same thing: a tamper-proof audit trail.

# 2. Minimum Requirements for a Viable Bookkeeping System

Based on Wave (the industry benchmark for minimum viable accounting), the following are the non-negotiable features to qualify as a genuine bookkeeping/accounting system rather than a simple invoicing tool:

## 2.1 Tier 1 — Absolutely Non-Negotiable (MVP Core)

Without these, you have a billing tool, not an accounting system.

- Chart of Accounts with the 5 standard account types (Assets, Liabilities, Equity, Revenue, Expenses)

- Double-entry journal entries — every invoice, payment, and expense creates debit/credit pairs automatically

- General Ledger — a complete record of every transaction against every account

- Accounts Receivable (AR) module — invoices issued, payments received, outstanding balances

- Profit & Loss Report — revenue minus expenses for any date range

- Balance Sheet — assets, liabilities, and equity as of any date

- Aged Receivables Report — outstanding invoices bucketed by days overdue

- Bank / Cash accounts — record receipts and payments

## 2.2 Tier 2 — Strong MVP (Wave-level completeness)

These make the system usable for real-world business management.

- Cash Flow Statement (operating, investing, financing activities)

- Accounts Payable (AP) — bills received, payments made, amounts owed

- Expense tracking with category assignment

- Financial period locking — prevent editing of closed periods

- Trial Balance — verify debits = credits across all accounts

- Quotes/Estimates that convert to invoices

- Tax tracking (VAT for South African compliance)

- Multi-division reporting (critical for PMG's Apex, TenderEdge, Services structure)

## 2.3 Tier 3 — Growth Features (QuickBooks-level)

Adds power-user and compliance features. Not required for initial launch.

- Payroll processing

- Inventory management

- Multi-currency support (important for Zimbabwe/SA cross-border work)

- Budgeting and forecasting

- Bank reconciliation (match bank statement to ledger)

- Fixed assets and depreciation

- Project-level P&L reporting

# 3. PMG Control Center — Current Implementation Assessment

Based on the development history of PMG Control Center, the following assessment reflects what has been built, what is partially implemented, and what is missing entirely. The repo is private; this assessment is based on the comprehensive spec and implementation work conducted through May/June 2026.

## 3.1 What PMG Has Already Built

These represent genuine accounting module implementations already in the codebase.

- ✅  Invoicing Engine — create, send, and track invoices per client with due dates and status

- ✅  Quote / Estimate System — quotes with expiry dates that convert to invoices

- ✅  Accounts Receivable Aging Report — 0-30, 31-60, 61-90, 90+ day buckets

- ✅  Financial Period Locking — period lock with grace period override system

- ✅  PMG Allocation Model — 20% PMG share, 35% salary / 30% reinvest / 30% reserve / 5% flex profit pool

- ✅  Division-level P&L Stats — Apex Web Solutions, TenderEdge, PMG Services revenue breakdown

- ✅  Loan Tracking — record and track loans against the financial engine

- ✅  PMG Share Settings Page — configure allocation buckets

- ✅  Client Financial Dashboard — per-client financial summary view

- ✅  SQL fan-out bug fix — division stats queries corrected for accurate aggregation

- ✅  Date auto-population — quote expiry and invoice due dates auto-fill

- ✅  AR aging bucket restructure — report bucket alignment corrected

## 3.2 What is Partially Implemented

These exist in some form but lack completeness for a full accounting workflow.

- ⚠️  Cash Flow Statement — designed but not fully implemented; operating/investing/financing split may be incomplete

- ⚠️  Income Statement (P&L) — divisional stats exist but a unified company-wide P&L with full expense categories may be partial

- ⚠️  Client Billing Workspace — bulk invoice actions planned, split-pane document browser in design phase

- ⚠️  Expense recording — expenses may be tracked informally without full COA category assignment

- ⚠️  VAT/Tax handling — not confirmed as built into journal logic; may be missing from invoice totals workflow

## 3.3 What is Missing for MVP Accounting Compliance

These are the critical gaps between PMG's current system and a genuine bookkeeping platform.

- ❌  Chart of Accounts (COA) — no formal COA table with 5-type structure (Assets/Liabilities/Equity/Revenue/Expenses) confirmed

- ❌  Double-Entry Journal Engine — invoices likely post to AR only; no automatic debit/credit journal entry generation confirmed

- ❌  General Ledger — no central ledger table that records every transaction against account codes confirmed

- ❌  Balance Sheet — assets, liabilities, and equity snapshot report not confirmed as built

- ❌  Trial Balance — debit/credit verification report not confirmed

- ❌  Accounts Payable (AP) — bills received and payments made to suppliers/contractors not tracked

- ❌  Bank Reconciliation — matching bank statements to ledger entries not implemented

- ❌  Expense Module — formal expense recording with COA categories, receipts, and GL posting not confirmed

# 4. Full Gap Analysis — PMG vs Industry MVP

| Feature Area | Industry Standard | Status | PMG Action Required |
| --- | --- | --- | --- |
| Chart of Accounts (COA) | 5-type hierarchy, account codes 1000–9999 | ❌ Missing | Create chart_of_accounts table with type, code, name, description. Seed with PMG-specific COA |
| Double-Entry Journal Engine | Auto debit/credit on every transaction | ❌ Missing | Build journal_entries + journal_lines tables. Hook invoice creation to auto-post DR AR / CR Revenue |
| General Ledger | Central ledger with account balance per period | ❌ Missing | Create general_ledger view or table; aggregate journal_lines by account_id and period |
| Balance Sheet | Assets = Liabilities + Equity at any date | ❌ Missing | Build Balance Sheet query using COA type groupings from GL; add /reports/balance-sheet page |
| Profit & Loss Report | Revenue - Expenses = Net Profit by period | ⚠️ Partial | Extend division P&L to full company-wide P&L using COA Revenue and Expense accounts |
| Cash Flow Statement | Operating / Investing / Financing inflows/outflows | ⚠️ Partial | Tag transactions by cash flow category; build 3-section report page |
| Aged Receivables | 0-30 / 31-60 / 61-90 / 90+ day buckets | ✅ Done | Verify bucket logic uses invoice due_date not created_at; confirm it handles partial payments |
| Aged Payables | Outstanding bills owed to suppliers | ❌ Missing | Build AP module: bills table, payments, and aged payables report |
| Trial Balance | All accounts: total debits = total credits | ❌ Missing | Simple GL aggregation query grouped by account; add /reports/trial-balance page |
| Accounts Payable (AP) | Bills in, payments out, supplier tracking | ❌ Missing | Create bills + bill_payments tables; build AP workflow and dashboard |
| Expense Module | Categorised expenses posted to GL | ⚠️ Partial | Add expense_categories FK to COA; ensure expenses post to GL as DR Expense / CR Bank |
| Financial Period Locking | Lock closed periods from backdated edits | ✅ Done | Review grace period logic; ensure journal entries respect lock dates |
| Invoice Engine | Professional invoices with line items, tax, status | ✅ Done | Add journal entry auto-generation on invoice creation and payment receipt |
| Quote / Estimate System | Quotes with expiry, converting to invoices | ✅ Done | Verify quote-to-invoice conversion also fires journal entries correctly |
| PMG Allocation Model | 20% share + 4-bucket profit pool per division | ✅ Done | Ensure allocation calculations feed into Equity accounts in COA/GL |
| VAT / Tax Handling | VAT on invoices, VAT Payable account in COA | ⚠️ Partial | Add VAT Payable (Liability) account to COA; calculate and post VAT on each invoice |
| Multi-Division Reporting | Per-division P&L, revenue, expenses | ✅ Done | Extend to use COA account codes for consistent cross-division reporting |
| Bank Reconciliation | Match bank statements to ledger entries | ❌ Missing | Future: import bank CSV; match to journal entries; flag unreconciled items |
| Loan Tracking | Record loans as Liability; track repayments | ✅ Done | Ensure loans post to Liabilities (2xxx) in COA; repayments post DR Liability / CR Bank |

# 5. MVP Implementation Roadmap — Priority Order

The following is the recommended build order to get PMG Control Center to a genuine minimum viable accounting system. Each phase builds on the previous one.

## Phase 1 — Accounting Foundation (Weeks 1–2)

The database layer. Nothing else works without this.

- Create chart_of_accounts table (id, code, name, type: ASSET|LIABILITY|EQUITY|REVENUE|EXPENSE, division_id?, is_active)

- Seed COA with PMG-specific accounts: Bank (1001), AR (1100), VAT Payable (2200), PMG Share Equity (3100), Revenue per division (4001–4003), Expense categories (5001–5999)

- Create journal_entries table (id, date, description, reference, period_id, created_by, locked)

- Create journal_lines table (id, journal_entry_id, account_id, debit, credit, memo)

- Add DB constraint: sum(debit) = sum(credit) per journal_entry_id

## Phase 2 — Wire Existing Modules to the Ledger (Weeks 2–3)

Connect the invoicing engine to the journal system — the key integration step.

- On invoice creation: auto-generate journal entry DR Accounts Receivable (1100) / CR Revenue (4001–4003) / CR VAT Payable (2200)

- On payment recorded: auto-generate DR Bank (1001) / CR Accounts Receivable (1100)

- On expense created: auto-generate DR Expense account (5xxx) / CR Bank (1001) or AP (2100)

- On loan created: DR Bank (1001) / CR Loan Payable (2300)

- On loan repayment: DR Loan Payable (2300) + DR Interest Expense (5900) / CR Bank (1001)

## Phase 3 — Core Financial Reports (Weeks 3–4)

The minimum 3 reports every accounting system must have, now derivable from the GL.

- General Ledger page: list all journal_lines joined to accounts, filterable by account / date range / division

- Trial Balance page: SELECT account_code, account_name, SUM(debit), SUM(credit) FROM journal_lines GROUP BY account; validate debit total = credit total

- Profit & Loss report: Revenue accounts (4xxx) minus Expense accounts (5xxx–9xxx) for any date range

- Balance Sheet: Asset accounts (1xxx) vs Liabilities (2xxx) + Equity (3xxx) as-of date

- Extend Aged Receivables to confirm it uses due_date and handles partial payments correctly

## Phase 4 — Accounts Payable & Cash Flow (Weeks 4–6)

Completes the full bookkeeping picture and unlocks Cash Flow reporting.

- Create bills table (supplier, amount, due_date, status, account_id) and bill_payments table

- Build AP workflow: record bill → mark paid → auto-journal DR AP / CR Bank

- Build Aged Payables report mirroring the existing Aged Receivables structure

- Build Cash Flow Statement: tag journal entries by flow type (Operating, Investing, Financing); sum by period

- Add /reports/cash-flow page with 3-section layout

## Phase 5 — Audit, Polish & VAT (Weeks 6–8)

Compliance, accuracy, and South African tax readiness.

- Verify period locking blocks journal entry creation in locked periods (not just UI-level)

- Add VAT Payable reconciliation report: VAT collected on invoices vs VAT paid on expenses

- Add audit trail: every journal entry logs user, timestamp, IP

- Add journal entry reversal capability (credit the debit, debit the credit)

- Validate Balance Sheet equation (Assets = Liabilities + Equity) on every render; show alert if out of balance

# 6. Recommended Database Schema Changes

The following Drizzle ORM schema additions are required for Phase 1. These integrate with the existing Neon PostgreSQL database and the multi-tenant TenderTrack360 patterns already established.

### 6.1 chart_of_accounts table

export const chartOfAccounts = pgTable('chart_of_accounts', { id: uuid('id').defaultRandom().primaryKey(), code: varchar('code', { length: 10 }).notNull().unique(), name: varchar('name', { length: 100 }).notNull(), type: pgEnum('account_type', ['ASSET','LIABILITY','EQUITY','REVENUE','EXPENSE']), subtype: varchar('subtype', { length: 50 }), divisionId: uuid('division_id').references(() => divisions.id), isActive: boolean('is_active').default(true), createdAt: timestamp('created_at').defaultNow(), });

### 6.2 journal_entries + journal_lines tables

export const journalEntries = pgTable('journal_entries', { id: uuid('id').defaultRandom().primaryKey(), date: date('date').notNull(), description: text('description'), reference: varchar('reference', { length: 50 }), // e.g. INV-0042 periodId: uuid('period_id').references(() => financialPeriods.id), isLocked: boolean('is_locked').default(false), createdBy: uuid('created_by').references(() => users.id), createdAt: timestamp('created_at').defaultNow(), }); export const journalLines = pgTable('journal_lines', { id: uuid('id').defaultRandom().primaryKey(), journalEntryId: uuid('journal_entry_id').references(() => journalEntries.id), accountId: uuid('account_id').references(() => chartOfAccounts.id), debit: numeric('debit', { precision: 15, scale: 2 }).default('0'), credit: numeric('credit', { precision: 15, scale: 2 }).default('0'), memo: text('memo'), });

# 7. Summary & Recommended Next Step

PMG Control Center has a strong invoicing and AR foundation. The critical gap is the accounting layer underneath it: no Chart of Accounts, no double-entry journal engine, and therefore no General Ledger from which to derive a Balance Sheet or Trial Balance. These are the three things that separate a billing tool from an accounting system.

The recommended immediate next step is Phase 1: build the COA and journal tables in Drizzle ORM, seed the PMG chart of accounts, and write the auto-journal functions for invoice creation and payment recording. This unlocks all downstream financial reports without rewriting any existing UI — it is purely a database and server action layer addition.

Estimated effort for Phase 1 + Phase 2 + Phase 3 (the full accounting MVP): 3–4 focused development weeks, resulting in a system that genuinely competes with Wave's free tier in accounting completeness, while maintaining PMG's unique divisional allocation model as a differentiator.

Win More Contracts. Deliver Them Brilliantly. — Playhouse Media Group